Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28-11-2025 |
| --- | --- |
| Name | Yakshagaraj A G |
| Project Name | Online Bookstore |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High |
|  |  | USN-2 USN-3 | As a user, I can reset my password. As a user, I can browse books by category. | 2 2 | Medium High |
| Sprint-2 | Book Search & Filters | USN-4 USN-5 | As a user, I can search for books by title, author, or genre As a user, I can filter books (price, rating, genre) | 3 2 | High Medium |
| Sprint-3 | Cart, Wishlist, and Reviews | USN-6 USN-7 | As a user, I can add books to my cart. As a freelancer, I can browse and filter jobs.. | 3 | High |
|  |  | USN-8 USN-8 | As a user, I can add books to my wishlist. As a user, I can submit reviews for purchased books | 2 2 | Medium Medium |
| Sprint-4 | Orders, Admin Panel & Inventory | USN-9 | As a user, I can place an order for the books in the cart | 3 | High |
|  |  | USN-10 USN-11 | As an admin, I can add/edit/delete books. As an admin, I can update book stock levels | 3 2 | High Medium |

Project Tracker, Velocity & Burndown Chart